## Slide 1: Aerocats 2014 Lessons Learned

## Slide 2: General Advice from Abbas
Test propulsion system ASAP with advice on the proper ESC from Santiago
Talk to each other
Fly the plane (2014’s) as soon as possible to familiarize ourselves with how things plug in and operate
Nathaniel Richards helped out with building a lot. Use him.
Set and use a schedule for Design and Building hours and stick to it.
Andre - go to Foxlite and pick their brain about CAD things. They help to simplify designs
Integrate CAD and structures since they interact a lot
Practice monokoting on one of their airplanes since we’ll end up breaking things eventually

## Slide 3: Design Improvements from Abbas
Connection plate between wing and payload bay
Improve motor bulkhead and nose structure
Under-design structures during prototypes to see if we can get away with lighter woods
Inspection – go last. Inspectors will be tired
One piece wing
Receiver battery switch

## Slide 4: Advice from Nick Schwartz
Do propulsion testing
KISS
Ailerons were too big
Stability since scoring is a summation of rounds. Talk to Santiago about how the airplane handles (i.e., removing an inch from tail may make a HUGE difference for SnC but quite a bit less for lift if that inch were added to span).
Read the final report. It has lots of insight. They didn’t do this last year prior to designing things

## Slide 5
Andy? Anything additional that I missed that was not in the emails?
Find Nathaniel
Need help figuring out how to do an engine run